**INTRODUCTION**

This Test summary report is used to clarify the testing activities that happened for the Web Application for the **Frank and Oak** Web Application in the period from (11-06-2024) to (16-06-2024).

The goals of this reports are to show the following:

* Status of test cases executed
* Defects found & their status
* Suggestions for next period of testing

**TEST CASE EXECUTION STATUS**

This is the status of all the test cases that are run on the Web Application

|  |  |
| --- | --- |
| ***Test Case Status*** | ***Build Result*** |
| Total Number of Test Case | 50 |
| Passed Test Case | 30 |
| Failed Test Case | 20 |
| Blocked / Skipped Test Case | 0 |

**DEFECTS STATUS**

This table lists the number of defects in the based on their priority

|  |  |
| --- | --- |
| ***Defect Status*** | ***Build Result*** |
| Total number | 20 |
| Blocker | 16 |
| Critical | 1 |
| Major | 1 |
| Minor | 2 |

This table lists the number of defects in the based on their type

|  |  |
| --- | --- |
| ***Defect Status*** | ***Build Result*** |
| Total number | 20 |
| Functional | 18 |
| UI/UX | 2 |
| Performance | 0 |